Project Proposal

For Consideration Under

TIH – IoT Technology Development Program -2025

DermaTrack: Multispectral Imaging for Skin Diagnosis

Submitted by

Dr. Subhankar Mishra

National Institute of Science Education and Research,

Bhubaneswar, Odisha, 752050

Theme: Medtech devices for early detection and point of care

31/07/25

Contents

1 Cover Sheet	3

2 Executive Summary	4

3 Background	4

3.1 History	4

3.2 Statement of the problem	4

3.3 Objectives	5

3.4 Deliverables	5

3.5 Project Plan with Major Milestones	5

3.6 Resources and budget	6

3.7 Category of New Technology/Product	7

4 Appendix	8

4.1 Supporting Documentation	8

# Cover Sheet

| Sr. No. | Name | Details |
| --- | --- | --- |
| 1 | Project Title | DermaTrack: Multispectral Imaging for Skin Diagnosis |
| 2 | Principal Investigator (PI)/Project Leader (PL) | 7894731144 |
|  | Name | Dr. Subhankar Mishra |
|  | Designation | Faculty |
|  | Affiliation | National Institute of Science Education and Research (NISER-HBNI) |
|  | Address | Bhubaneswar, Odisha, India |
|  | Phone Number |  |
|  | Email ID | : Subhankar Mishra |

# Executive Summary

This project aims to develop an affordable, portable, and non-contact multispectral dermatoscope to improve skin and wound diagnostics, addressing limitations of costly, bulky, and complex imaging systems. Traditional methods evolved from RGB imaging with CNNs to hyperspectral imaging, which offered sensitivity but lacked portability. Multispectral imaging emerged as a cost-effective solution with high accuracy, yet existing dermatoscopes remain expensive and require specialised training.

The proposed device, covering 8–10 spectral bands (365–940 nm), integrates an AI diagnostic engine to achieve ≥85% sensitivity with interpretability and ≥90% accuracy. A smartphone app supports secure, real-time clinical use. The 18-month project includes literature review, design, integration, testing, and regulatory preparation. Success will be measured by diagnostic accuracy, usability, and timely deployment, with multidisciplinary resources ensuring clinical impact and accessibility in frontline and resource-limited settings.

# Background

## History

# Imaging Technologies for Skin and Wound Infection Detection:

- Medical imaging for skin and wound assessment began with standard RGB photography augmented by convolutional neural networks.

- In 2017, DFUNet utilised CNNs to classify diabetic foot ulcers with an AUC of 96.2% in cross-validation.

- In 2018, Deepwound a VGG-16 ensemble analyzed 1,000+ smartphone wound images, achieving sensitivities up to 97% for various wound labels on-device.

## Hyperspectral Imaging in Histopathology of Skin and Wound Infections:

- Hyperspectral imaging (HSI) entered dermatopathology in the 1990s, utilising liquid-crystal tunable filters to map cutaneous oxygenation and detect early melanoma.

- Subsequent HSI systems (450–1,600 nm; >100 bands) differentiated carcinomas and noninfected versus infected wounds in a 66-patient study with 100% sensitivity and 91% specificity, but remained bulky (>10 kg) and costly (> USD 50,000).

## Multispectral Imaging: Affordable, Accessible Diagnostics:

- The integration of MSI for skin and wound infection detection became established in clinical research during the 2010s, with robust, portable devices and high diagnostic accuracy demonstrated over the last decade

- In 2011, the FDA cleared MelaFind, a 10-band MSI device, which demonstrated a sensitivity of greater than 90% for detecting pigmented lesions.

- The multispectral tissue oxygen saturation detecting (TOSD) system illuminated wounds at red and near-IR wavelengths, achieving a 93.5% Dice score for automated wound segmentation and accurately distinguishing healing phases before laser speckle contrast imaging.

- In 2019, a nine-band smartphone MSI clip was able to discriminate between psoriasis and seborrheic dermatitis with 75% sensitivity on the device. Early smartphone MSI prototypes in wound infection detection achieved ~90% classification accuracy, matching HSI performance at one-tenth the cost.

## Statement of the problem

Dermatoscopes enhance skin diagnosis by revealing details invisible to the naked eye, but their effectiveness depends heavily on specialised expertise. Accurate use requires advanced training in dermoscopic patterns and diagnostic algorithms, skills most non-specialists lack. This steep learning curve often leads to misinterpretation, resulting in diagnostic errors, unnecessary biopsies, delayed treatment, and missed serious conditions. As a result, dermatoscopy remains underutilised in frontline care, where early, accurate diagnosis is urgently needed.

In general practice, skin infections are often misdiagnosed due to limited diagnostic support, leading to the frequent and unnecessary use of antibiotics, many of which are used for non-bacterial conditions. This widespread overprescription not only compromises treatment quality but also accelerates the development of antimicrobial resistance. The absence of accurate, accessible diagnostic tools leaves frontline clinicians with few alternatives, perpetuating this harmful cycle.

Traditional dermatoscopes are expensive and largely inaccessible to small clinics and under-resourced settings, where skin conditions are common but specialist access is limited. Even in large hospitals, they slow workflows due to manual use and dependence on expert operators. Their contact-based design also raises infection risks, especially in high-patient-load or infection-sensitive clinical settings.

Despite rising dermatological needs, healthcare systems remain unequipped with modern dermatoscopy tools that are scalable, intelligent, and hygienic. Clinicians lack access to real-time decision support, especially in fast-paced and resource-constrained environments, where diagnostic gaps often lead to neglect or mismanagement of skin infections. The continued use of contact-based tools further raises cross-infection risks, exposing systemic failures in adapting to high-throughput, infection-sensitive care demands.

Skin infections are a leading cause of outpatient visits, yet they are often difficult to diagnose accurately due to overlapping visual symptoms with other dermatological conditions. In clinical practice, especially outside dermatology, diagnosis frequently relies on unaided visual inspection, which increases the risk of error. Dermatoscopes can improve diagnostic clarity, but their use is limited by high cost, steep training requirements, and infection control concerns related to direct skin contact. These barriers make dermatoscopy impractical for many primary care settings, where early and accurate identification of infections is critical to avoid delays, mismanagement, and unnecessary antibiotic use.

New imaging technologies like multispectral imaging (MSI) as well as hyperspectral imaging (HSThe dermatoscopy field advanced with the integration ofI), joined with artificial intelligence (AI) for enhancing diagnostic accuracy as well as availability. Equipment like the DeepView® Wound Imaging System of Spectral AI combines MSI with AI for predicting wound healing status, specifically chronic ulcers like diabetic foot ulcers. Equipment of this kind offers real-time diagnostics, which is beneficial for clinical as well as rural medical applications (Spectral AI). In a similar way, MoleScope from DermEngine offers a smartphone-based dermatoscope integrated with an AI platform for observing skin conditions as well as melanoma detection early with cloud-based analysis for telemedicine support (DermEngine). (We will attach the list of the present market products which are doing similar work in the appendix.)

Present literature stresses merging AI with MSI/HSI for improved skin condition diagnostics. For example, an AI-assisted evaluation of a wound with MSI was capable of classifying wound types with high precision in addition to giving a prediction of infection. There can be evaluation of skin malignancies of lesions with HSI, as well as machine learning evaluated from recent research studies, in which diagnostic sensitivity as well as specificity are significantly better than traditional methods.

The transportable, low-cost MSI device, tailored for rural healthcare and clinics, is an AI-powered diagnostic engine trained with > 10,000 labelled images, along with ≥85% sensitivity for infections, acne, and multiple types of wounds. Android/iOS compatible smartphone software allows for real-time diagnostics with explainable prediction for clinical verification, with high power efficiency as well as ease of user interface. Through this approach, our product is more scalable, accessible, and efficient for deployment into resource-limited healthcare environments.

## Objectives

- Develop a dematoscope-based multispectral imaging device within 18 months, which would non-invasively analyse wounds and skin infections in the clinical settings across India.

- The system would capture spectral data at 8-10 wavelength bands between 365 nm and 940 nm.

- Achieve ≥90% accuracy in tissue and infection differentiation using a calibrated multispectral imaging system and real-time processing algorithms.

- The system must achieve Technology Readiness Level (TRL) 6 within the specified timeframe.

- Comply with Indian medical device regulations under CDSCO.

- Progress will be tracked monthly through algorithm validation against clinical evaluations and user feedback.

—---------------------------------------------------------------------------------------------------------------------

## Deliverables

- Multispectral Imaging (MSI) and Sensors Integrated Hardware Prototype:

A low-cost, non-contact MSI device covering 8-10 spectral bands (365–940 nm). Real-time capture within seconds. Portable, power-efficient model, designed for clinic use. Power-efficient design. Sensors are integrated to improve the diagnosis.

- Smartphone-Based Diagnostic App: Compatible with Android and iOS, ensuring privacy and addressing other concerns

- AI Diagnostic Engine: Deep learning model trained on 10,000+ annotated MSI images

- Sensitivity: ≥85% on major skin conditions (infection, wound type, acne, scalp issues). Real-time decision support and explainable predictions.

- Data and validation, performance report: Clinical validation, usability testing and accuracy benchmarking (vs dermatologist)

- Documentations: Full technical documentation, user manuals, and Deployment SOPs for rural clinics

## Project Plan with Major Milestones

| Sr. No. | Milestone | Time Period Required from To (T0 Being Project Start Date, Please fill the time period accordingly) | Remarks |
| --- | --- | --- | --- |
| 1 | Literature review, clinical gap identification, stakeholder consultation, MSI device concept design, and wavelength band selection. | T0 - T0+ 3 months | Define problem scope, review existing MSI/AI dermatology work, set ethical framework, Optical simulation, component selection, lighting/sensor strategy |
| 2 | Final product designing | T0+3 - T0+6 months | Final assembly of the device that is ready for testing |
| 3 | Hardware-software integration and internal testing | T0+6 - T0+9 months | Functional device with MSI + AI + app pipeline; testing with synthetic data |
| 4 | Dataset collection and MSI data acquisition | T0+9 - T0+12 months | Setting up the hardware in hospital or clinics, collecting data for training the model |
| 5 | Model development and validation, App and backend development | T0+12 - T0+15 months | Train CNN for classification of wounds, infections, rashes, other skin issues, Integrating with the model and developing a software |
| 6 | Field testing, Regulatory alignment, certification preparation, Final documentation, project report and pitch materials | T0+15 - T0+18 | Validate accuracy, usability with doctors and health workers, Hand-off, tech transfer, research publication and investor readiness |

## Resources and budget

| Sr. No. | Item | 1st Year (Rs) | 2nd Year (Rs.) | Total (Rs.) |
| --- | --- | --- | --- | --- |
| 1 | Manpower | 1,200,000 | 480,000 | 1,680,000 |
| 2 | Equipment (Exclusive of GST) | 1,400,000 | 100,000 | 1,500,000 |
| 3 | Consumables | 100,000 | 10,000 | 110,000 |
| 4 | Travel | 20,000 | 20,000 | 40,000 |
| 5 | Miscellaneous expenses | 70,000 | 30,000 | 100,000 |
| 6 | Contingency (max @5% of 10) | 50,000 | 50,000 | 100,000 |
| 7 | Sub total | 2,840,000 | 690,000 | 3,530,000 |
| 8 | Overhead (max @ 20% of 7) | 568,000 | 138,000 | 706,000 |
| 9 | Faculty Fee (inclusive of all overheads/ institute share, etc) @maximum of 20% of total project value (optional) |  |  |  |
| 10 | Total (7+8 +9) | 3,408,000 | 828,000 | 4,236,000 |
| 11 | GST (@18% of 10) | 613,440 | 149,040 | 762,480 |
| 12 | Grand Total (10+11) | 4,021,440 | 977,040 | 4,998,480 |

Tranche Disbursement Schedule

| Sr. No. | Timelines | Amount Required (INR) inclusive of GST | Milestone/Deliverables that will be completed by the timeline |
| --- | --- | --- | --- |
| 1 | Project Start Date(T0) | 0 | Project Initiation: Hardware and sensor procurement, MSI module prototyping begins |
| 2 | T0+ 6 Months | 1644000 | Multispectral image capture setup completed; initial data collection and annotation started |
| 3 | T0+ 12 Months | 1684000 | AI model trained and validated; sensor integration complete; Application development begun |
| 4 | To+ 18 Months | 828000 | Validation in clinical settings; pilot study; certification process initiated |
| 5 | To+ Total duration in Months | ……/- (10% of Total Budget (inclusive of GST) in case of startup-industry) | Final Validation + Project Closure Report + UC/SE Submission |

## Category of New Technology/Product

| Sr. No. | Category | Details |
| --- | --- | --- |
| 1 | New-to-the-world Products | This project proposes a novel, non-invasive skin and scalp diagnostic platform that integrates Multispectral Imaging (MSI), thermal, TEWL/humidity, and gas/VOC sensing with AI-powered analytics, a configuration that does not currently exist in the Indian or global dermatological market. Unlike existing consumer apps or clinic-bound dermatoscopes, our device offers multi-dimensional physiological insights in a portable form, enabling early detection of infection, inflammation, and barrier dysfunction. |

# Appendix

## The supporting documents, relevant research papers, and details of related projects are compiled and listed in the attached Word document titled “Supporting_Literature_and_Projects.docx” for reference and review.